GRANT ACTIVITY – 5 December 2023

FAA

Remarking of All Taxiway and Runway Markings

Closed.  Waiting on final closeout letter

Utility Improvements- Stormwater and Electrical -– NO ACTIVITY

FDOT

Terminal Access & Security Improvements – NO ACTIVITY

Waiting on final pay request.

Obstruction Removal

Work has begun and is almost complete.  There is a change order pending.

Utility Improvements- Stormwater and Electrical – NO ACTIVITY

Height Zoning Ordinance – NO ACTIVITY

Re-Mark Airfield Markings

11/21/2023 - 	Admin received email from AVCON with the pay request for the $6,205.00 that FAA did not pay.  The documents were reviewed for accuracy and forwarded to the Grant Coordinator for approval and signature on the certification form.  The certification was signed by the Grant Coordinator and Admin arranged for the Chairman’s signature on the required documents.

11/22/2023 - 	Pay request emailed to FDOT for processing.

12/1/2023 - 	Funds for this pay request posted to our account.

12/4/2023 - 	Deposit recorded in QuickBooks.  Funds transferred from the grant account to the line of credit to pay the balance of the draw made back on 9/29/2023.