GRANT ACTIVITY – MARCH 2026

FAA

Airfield Electrical Vault

2/24/2026 - 	Southeast Site Services pay application 6 received from AVCON. The portion covered by the FAA grant is $ 25,524.85. All documents reviewed for accuracy. There was email correspondence to clarify if any retention remained to be paid. Lee Lewis clarified the issue and indicated that a change order is to be prepared to remove the remaining funds from this contract.

2/26/2026 - 	A grant certification form created, original email from AVCON forwarded to coordinator for review, and certification form sent to coordinator for signature via DocHub. Coordinator signed the certification form.

2/27/2026 - 	Pay request submitted to FAA for processing via the online DELPHI e-invoicing web portal.

3/2/2026 - 	An email notification received  indicating that the pay request was rejected. Administrative Assistant forwarded this email to Lee Lewis at AVCON. Mr. Lewis indicated he is working on the closeout documents that need to be submitted for the pay request to be approved.

PAPI Light Replacement/Fencing Perimeter Improvements – NO ACTIVITY

FDOT

Utility Improvements - Stormwater and Electrical

2/24/2026 - 	Southeast Site Services pay application 6 received from AVCON. The portion covered by the FDOT grant is $ 8,974.65. All documents reviewed for accuracy. There was email correspondence to clarify if any retention remained to be paid. Lee Lewis clarified the issue and indicated that a change order is to be prepared to remove the remaining funds from this contract.

2/26/2026 - 	A grant certification form created, original email from AVCON forwarded to coordinator for review, and certification form sent to coordinator for signature via DocHub. Coordinator signed the certification form. Arrangements made for chairman to sign the required documents.

2/27/2026 - 	An email from AVCON received with their final invoice under the electrical portion of the grant totaling $1,250. Documents reviewed for accuracy, email forwarded to coordinator for review, certification form created and sent to coordinator for signature via Doc Hub. Arrangement made for chairman’s signature on required documents. The executed certification form received.

2/28/2026 - 	Chairman signed documents for both the Southeast Site Services pay application and AVCON invoice. The AVCON invoice will be held until funding is received for Southeast Site Services, the payment has been issued and that payment clears the bank.

3/3/2026 - 	Pay request emailed to FDOT for processing. Email from FDOT received request that time extension be submitted through JACIP if the project is expected to run past the current expiration date of 30 June 2026. AVCON responded to this request and indicated that he believes this project will be completed by that date.

Future Hangar Site Improvements

2/6/2026 - 	The pay application for payment of AVCON invoice 132554 submitted to FDOT via email.

2/12/2026 - 	AVCON emailed Gum Creek Farms pay application number 3 of which $67,559.25 is payable under this grant. All documents reviewed for accuracy. The invoice was entered into the accounting software and logged in our grant matrix tracking spreadsheet. A certification form was created and documents for the pay request were forwarded to the grant coordinator for review.

2/13/2026 - 	The executed certification form received by administrative assistant. Signatures on the required documents obtained. This portion of the pay application must be held until funding for AVCON invoice 132554 is received, issued and that check clears our bank account.

2/20/2026 - 	Email inquiry sent to Vanessa Strickland to confirm pay request for AVCON invoice 132554 had been received.

2/26/2026 - 	A second email inquiry sent to Vanessa Strickland to confirm pay request for AVCON invoice 132554 had been received. A reply was received confirming that request was received and is being processed. Payment should be issued any day.

3/3/2026 - 	As FDOT funds have still not posted, the payment was issued from the operating account. Arrangements made for the required two signatures. Email from FDOT received request that time extension be submitted through JACIP if the project is expected to run past the current expiration date of 30 June 2026. AVCON responded to this request and indicated that he believes this project will be completed by that date.

3/4/2026 -	Signatures obtained, lien release created, and the check was scanned into the computer. The check copy and lien release emailed to AVCON so that the release can be signed, notarized, and returned. The payment was placed in the mail to AVCON’s corporate office in Orlando. Executed lien release received back from AVCON.

Design & Construct RSA, ROFA & OFZ Improvements

3/3/2026 - 	Email from FDOT received request that time extension be submitted through JACIP if the project is expected to run past the current expiration date of 30 June 2026. AVCON responded and requested a time extension.

Fencing Improvements – Planning, Design and Construction – NO ACTIVITY

Replace Navigation Aids - PAPI Lights, Etc. – Design  – NO ACTIVITY

Water Storage Tank and Hydrant Improvements

2/27/2026 -	Amendment 1 received from Vanessa Strickland via email. This amendment is to change the scope of work to include the north complex apron. Administrative Assistant forwarded to AVCON to prepare the accompanying resolution that is required to be submitted with the signed amendment.

Design and Construct Rehabilitation and Remarking of GA Apron

2/12/2026 - 	AVCON emailed Gum Creek Farms pay application number 3 of which $117,402.90 is payable under this grant. All documents reviewed for accuracy, and any necessary corrections were made. The invoice was entered into the accounting software and logged in our grant matrix tracking spreadsheet. A certification form created and documents for the pay request forwarded to the grant coordinator for review.

2/13/2026 - 	The executed certification form received by administrative assistant. Signatures on the required documents obtained.

2/16/2026 - 	Administrative Assistant submitted this portion of the pay application to FDOT for processing.